MANTORVILLE CITY COUNCIL SPECIAL MEETING AGENDA

MONDAY, JUNE 6, 2016

6:30 PM

- Call to Order – Vice Mayor Blair called the meeting to order at 6:30 pm.

Members Present: Chuck Bradford (6:32 pm), Henry Blair, Will Lambert, Sherry Roth and Don Hofstad.

Others Present:  City Engineer, Tim Hruska – WHKS, Scott Huneke – WHKS Design Engineer, Gretta Becay, Dan Trapp, Dave Dripps, Scott Larsen and Cami Reber.

- Pledge of Allegiance - Done

- Old Business/New Business

  - 5th Street Plans and Specs – Approve Publication of Bids

City Engineer, Tim Hruska, discussed the plans for the first phase of the 5th Street East Project.  The first phase consists of the area halfway thru the curve between Mantor Drive and Bergmann Drive to the City limit line.  The plan for both 5th Street and Stagecoach Road is for 4” of bituminous, 6” of aggregate base, on top of a foot (12”) of sand.  The City had set a budget for these street projects last year at $435,000 and the cost opinion is coming in just slightly under that.  The plan is to get Council approval tonight on the plans and specs for phase 1 - 5th Street East and Stagecoach Road, get the bids in the paper next week with bid opening at 2 pm on June 27 and then presented to Council that evening.

Mayor Bradford asked what the load rating will be on the new road.  Tim responded it will be a 10 ton equivalent.  The Mayor also asked if there is any consideration of at least a space for future trail.  Tim noted that the Roadway is going back where it is currently with no considerations for a trail.  He would expect something like that to be located separate from the road and if they did they would be putting in a curb and gutter; some sort of delineation between the path and the road.   Motion made by Member Lambert, second by Member Hofstad to approve the plans and specs as presented and authorize advertisement of the bids.  Motion passed unanimously.

Tim updated the Council that the bids have been delayed until July 20th for WW Project.  The EAW was not put out for public comment due to the scope being changed and the addition of our force main project to the Kasson’s plant project.  It will be a tight timeline and there are facets of the Kasson WW Project that won’t be completed until 2017 but it should not affect our connecting up.  They will do what they can to keep things moving along and keep it on task.

  - Fire Works Application – Marigold Days

Motion made by Member Lambert, second by Member Blair to approve the 2016 Marigold Days fireworks application pending approval of the Fire Chief and certificate of insurance being submitted by the provider.  Motion passed unanimously.

- Adjourn – Motion made by Member Blair, second by Member Hofstad to adjourn the meeting at 6:46 pm.  Motion passed unanimously.