SPECIAL MANTORVILLE CITY COUNCIL MEETING MINUTES

FRIDAY, SEPTEMBER 30, 2016

6:30 PM

- Call to Order – Mayor Bradford called the meeting to order at 6:30 pm.

Members Present:  Chuck Bradford, Henry Blair, Don Hofstad, Sherry Roth, and Will Lambert.

Others Present:  Gretta Becay, City Engineer Tim Hruska, Scott Larsen and Cami Reber.

- Pledge of Allegiance – Done.

- Old Business/New Business

  - Mantorville WW Extension Project Bid Award

City Engineer Tim Hruska presented the bid award information to the Council.  He noted that the City has received all of its clearances; we have our permit to construct our project and Kasson has theirs.  We bid the project 70 days ago, the bid bond is good for 60 days which means the contractor has to guarantee their bid for that 60 days.  The low bid, Ryan Contracting, has opted to not hold their bid, they withdrew it.  The second low bidder, Kuechle Underground, Inc., submitted a change order of $40,160.00 due to pipe prices increasing.  They originally planned to open cut 251st Avenue but the Township wants it directional drilled.  Tim checked on a reference for Kuechle and it came back positive stating that they perform good work.  They are located out of Kimball, MN.   Even with the change order, it keeps them as second low bidder.  Tim recommends moving forwarding with Kuechle Construction and awarding the bid of $1,212,926 with a change order of $40,160, and recommend completion date change to July 1 from June 1.  This puts us on the same timeline as Kasson’s project and we cannot connect until Kasson’s project is done.  A preconstruction meeting will be scheduled in the next 2 weeks.  They are looking to get started soon.  They plan to start at the south end and work to the North.  Will be working out details in the next couple of weeks.

Motion made by Member Hofstad, second by Member Roth to accept the bid from Kuechle Underground of Kimball MN to start the work and the phase of the Sewer Waste Water Treatment Plant Project, acknowledging the bid as presented.  Motion passed unanimously.

  - Approval of Temporary Financing

Cami presented the numbers that Mike Bubany worked up for our temporary financing.  Based on the new bid, the number will change on what is being presented but the issuance costs don’t change.  In a nutshell, it will change our borrowing amount to close to and just under $2,000,000.  Cami recommends we apply for temporary financing from MN Rural Water, Midi Loan for an amount not to exceed $2,000,000.  Mayor Bradford asked if we need to do anything with the motion in order to pay ourselves back later or get additional funding.  Cami noted the City did pass a reimbursement resolution back in 2014 which is still good.  It allows us to pay ourselves back for all costs we have paid out up until now, including engineering, legal, etc.  Member Blair asked if all that is left outstanding is the construction.  Tim noted that we will still pay the engineering on the construction portion of the project.  Mayor Bradford asked if we take payment on the entire sum right away or as we incur costs?  Cami said she does need to double check this as that was one thing she didn’t ask.

Motion made by Member Blair, second by Member Lambert to approve Temporary Finance through MN Rural Water for the Midi Loan not to exceed $2,000,000.  Motion passed unanimously.

- Adjourn – Meeting adjourned at 6:45 pm.