Mantorville Park and

Recreation Board

Minutes

Tuesday, January 26th, 2016, 7:00 pm

Mantorville City Council Chambers

Call to Order 7:03PM

Present: Ann Tuma, Elizabeth Oolman, and Henry Blair

Absent: Will Lambert and Alex Bryngelsen

Introduction of guests   none

Changes to agenda - added Mantor Field Plans

Approval of Minutes – November 24th Minutes were approved as presented.

New Business:

- Officer Elections- Since we had two members missing, we will table elections until the next meeting.

Old Business:

- LCCMR-ZWP Riverside Park Project Update- Ann:  A community meeting was held on January 7th, 2016 which also included members from the Zumbro Watershed Partnership (ZWP) and the U of M Center for changing Landscapes.  They brought a design plan for Riverside Park.  The grant which the ZWP was given states that work must be completed by June 2018.  Mantorville will be one of the first sites with works starting in the spring or summer of 2016.  Workers from the MN Conservation Core will be on site for about 3.5 weeks and will have $13,000 to use for supplies plus 4-5 interpretive signs.  At the meeting, the community members were broken up into 4 groups and discussed the best used for this grant project.  There were two votes that took place and the project that came out on top was for work on the river walk.  Only this one project will be designed in detail.  Other projects that were on top were 1) the east canoe drop and a path leading to it, 2) adding a west canoe drop past the covered bridge, and 3) fixing up the entrance to the park with a larger focal point, plantings, and work on the parking lot.  We will hear back from the groups when they have more detailed design work to discuss.

- Dog Park Eagle Scout Project- Ann: Wyatt was going to try and get some work done before the ground froze but he has not given us a recent update.

- Mantor Field Usage- Elizabeth:  Elizabeth attended the Joint Powers Board meeting.  The Joint Powers group is still unsure of the field usage.  We would like to see some of the school and recreational ball use Mantor Field.  This may require a grass infield and eliminating drainage issues.  Elizabeth will talk to some drainage experts and start to get some cost estimates on what this would take.  The Joint Powers board is giving us $600 to add concrete under the benches in Dennison Field.

Reports 
Financial – Henry stated that the 2016 capital budget was cut by $2000.  The final amount is $7525.

Public works – Scott let Ann know before the meeting that new Mantor Field signs to be put up along Hwy 57 have been ordered and permission granted for them to be put up.

City council   - The sewer connection to Kasson is still planned to happen in 2017.  Re-work of 5th street will start this year.

Adjournment   8:14 PM Motion Elizabeth, 2nd Henry

Next meeting is on February 23rd, 2016 at 7pm.

Respectfully Submitted,

Ann Tuma